NIFTY OPTIONS

Algorithmic Trading System

Product Requirements Document — End-to-End Build Guide

Version 1.0  |  June 2026

Exchange: NSE India  |  Instrument: NIFTY 50 Index Options

Broker: Kotak Neo API

⚡ FROM ZERO TO LIVE IN 12 MONTHS

# Table of Contents

- 1. Project Overview & Goal

- 2. System Architecture — Full Map

- 3. Phase 1 — Data Pipeline (Month 1–3)

- 4. Phase 2 — Feature Engineering (Month 2–4)

- 5. Phase 3 — ML Model Build (Month 4–6)

- 6. Phase 4 — Backtesting & Simulator (Month 5–7)

- 7. Phase 5 — Policy Engine & EV Optimizer (Month 7–8)

- 8. Phase 6 — Live Deployment (Month 9–12)

- 9. Complete File & Folder Structure

- 10. Database Schema (ClickHouse)

- 11. API & Broker Integration — Kotak Neo

- 12. Risk Management Rules

- 13. Validation Framework

- 14. Infrastructure & Cost Estimate

- 15. Hard Failure Modes & How to Avoid Them

- 16. Glossary

# 1. Project Overview & Goal

## What Are We Building?

A fully automated, institutional-grade algorithmic options trading system that:

- Ingests live NSE option chain data via Kotak Neo API every 60 seconds

- Builds a real-time Implied Volatility (IV) surface using SABR/SVI calibration

- Trains a hierarchical ML model (Transformer + TCN + LightGBM) to predict option premium moves

- Decides which option strategy to execute using an Expected Value optimizer

- Executes trades via Kotak Neo order API with real slippage and tax modeling

- Monitors portfolio Greeks (Delta, Gamma, Vega, Theta) in real time

## Core Edge Formula

Edge  =  (Model's IV Forecast Accuracy)  ×  (Premium Mispricing Size)  −  (All Execution Costs)
If Edge ≤ 0,  the system does NOTHING.  This is the most important rule.

## What This System Is NOT

- NOT a high-frequency market-making system (needs tick-by-tick L3 data for that)

- NOT a guaranteed profit machine — it's a statistical edge finder

- NOT a copy of someone else's strategy — this is a research-first build

## Target Holding Period

| Parameter | Value |
| --- | --- |
| Minimum hold time | 15 minutes |
| Maximum hold time | 1 expiry cycle (weekly Thursday) |
| Early phase rule | NO overnight holds |
| Instrument | NIFTY 50 Index Options (NSE) |
| Broker | Kotak Neo (free API, available now) |
| Lot Size | 50 units per lot |

# 2. System Architecture — Full Map

## Five Layers

| Layer | Components | Files |
| --- | --- | --- |
| Data Layer | Kotak Neo API → Option Chain Ingestor → ClickHouse | ingestor.py, kotak_client.py |
| Analytics Layer | IV Surface Builder → Greeks Engine → Feature Store | surface_calibrator.py, greeks.py, store.py |
| ML Model Layer | Label Factory → Transformer → TCN → LightGBM | labels.py, surface_transformer.py, temporal_tcn.py, meta_learner.py |
| Strategy Layer | EV Optimizer → Strategy Ranker → Risk Checker → Executor | ev_engine.py, ranker.py, risk_manager.py, executor.py |
| Monitoring Layer | Dashboard → Alpha Decay Monitor → Telegram Alerts | dashboard.py, decay_monitor.py, alerts.py |

## Data Flow (Step by Step)

- Kotak Neo API fetches NIFTY option chain every 60 seconds

- Ingestor.py writes all strikes (bid/ask/OI/volume) to ClickHouse database

- Surface Calibrator fits SVI model to get clean IV for every strike

- Greeks Engine computes Delta, Gamma, Vega, Theta from fitted IV

- Feature Store computes 50+ derived features (VRP, PCR, skew, OBI etc.)

- Label Factory generates Y targets: premium return, IV shift, VRP, direction

- ML Models (Transformer + TCN + LightGBM) trained on features + labels

- Live inference: model outputs expected alpha per strategy

- EV Engine ranks strategies, selects best or WAIT

- Executor places order via Kotak Neo if EV > 0

- Risk Manager monitors Greeks + P&L in real time

- Telegram bot sends alerts for every trade and risk event

# 3. Phase 1 — Data Pipeline (Month 1–3)

## 3.1 Kotak Neo API Setup

What you get for FREE with Kotak Neo account:

- Real-time option chain quotes (bid/ask/LTP/OI/Volume)

- 1-minute OHLCV historical data (60+ days back)

- Order placement and execution API

- WebSocket streaming for live quotes

### Installation & Authentication

pip install neo-api-client

# File: quant_engine/data/kotak_client.py

from neo_api_client import NeoAPI

client = NeoAPI(

consumer_key="YOUR_CONSUMER_KEY",

consumer_secret="YOUR_CONSUMER_SECRET",

environment="prod"

)

# Step 1: Login

client.login(mobilenumber="9999999999", password="YOUR_PASSWORD")

# Step 2: Enter OTP from SMS

client.session_2fa(OTP="123456")

## 3.2 Option Chain Ingestor

File: quant_engine/data/ingestor.py

Runs every 60 seconds during market hours (09:15 to 15:30). Collects full NIFTY option chain across all expiries and writes to ClickHouse in batches.

### Data Points to Collect Per Snapshot

| Field | Source | Description |
| --- | --- | --- |
| timestamp | System clock | IST, millisecond precision |
| underlying_price | NIFTY spot feed | Current index level |
| expiry_date | Chain header | Nearest Thursday |
| strike | Chain row | Strike price (e.g., 22000, 22050) |
| option_type | Chain row | CE or PE |
| bid_price / ask_price | Market data | Best bid and ask |
| bid_size / ask_size | Market data | Quantity at best bid/ask |
| volume | Market data | Contracts traded today |
| open_interest | Market data | Outstanding contracts |
| ltp | Market data | Last traded price |

### Instruments to Collect

- Current week expiry: ALL strikes (typically 100+ strikes per expiry)

- Next week expiry: ATM ±30 strikes

- Monthly expiry: ATM ±20 strikes

- India VIX: 1-minute candles

- NIFTY Futures front month: bid/ask/LTP

## 3.3 Historical Data Strategy

| Source | What | Cost | How |
| --- | --- | --- | --- |
| NSE Bhav Copy | EOD option chain (all strikes, all expiries) | FREE | Download from nseindia.com archives |
| Kotak Neo API | 1-min OHLCV candles (60 days back) | FREE | historical_data() endpoint |
| India VIX | 1-minute VIX level | FREE | NSE publishes CSV files |
| True Data | Historical tick data | ₹500–2000/month | API or file download |

⚠ WARNING: You need at least 6 months of data before training. That's roughly 45 million rows in ClickHouse. Start collecting NOW on Day 1 — every day of data is valuable.

# 4. Phase 2 — Feature Engineering (Month 2–4)

## 4.1 IV Surface Builder

File: quant_engine/data/surface_calibrator.py

The IV Surface is the single most important derived quantity. Do NOT use raw exchange-provided IV — it is noisy and inconsistent. We fit a smooth mathematical SVI model instead.

### Process

- Clean the raw chain — remove zero-bid, deep OTM, wide-spread contracts

- Extract IV from each option using Black-Scholes numerical inversion (Brent method)

- Fit SVI (Stochastic Volatility Inspired) model per expiry

- Store fitted IV, SVI params [a, b, rho, m, sigma] in ClickHouse iv_surface table

## 4.2 Greeks Engine

File: quant_engine/features/greeks.py

| Greek | Symbol | What It Measures | Why Critical |
| --- | --- | --- | --- |
| Delta | Δ | P&L per ±1 point NIFTY move | Position sizing, hedge ratio |
| Gamma | Γ | Rate of Delta change | Convexity risk — explodes near expiry |
| Vega | V | P&L per ±1% IV change | Vol regime risk |
| Theta | Θ | Daily premium decay | Time decay tracking |
| Vanna | ∂Δ/∂σ | Delta change with IV | Skew risk |
| Volga | ∂V/∂σ | Vega change with IV | Vol-of-vol risk |

## 4.3 Complete Feature List (50+ Features)

### Group A — Volatility Features

| Feature | Formula / Description | Window |
| --- | --- | --- |
| Realized Volatility | std(log_returns) × √252 | 5, 15, 30, 60 min |
| IV-RV Spread (VRP) | ATM_IV − RV_30min | Rolling |
| IV Percentile (IVP) | Rank of ATM IV vs 1-year history | Annual |
| IV Term Structure Slope | IV_next_expiry − IV_front_expiry | Cross-expiry |
| Put-Call IV Skew | IV(95% moneyness PE) − IV(ATM) | Per snapshot |
| SVI Parameters | [a, b, rho, m, sigma] from fit | Per snapshot |

### Group B — Order Flow Features

| Feature | Formula / Description | Window |
| --- | --- | --- |
| CE OI Change % | (OI_now − OI_prev) / OI_prev | 5, 15 min |
| PE OI Change % | Same for puts | 5, 15 min |
| Put-Call OI Ratio (PCR) | Total PE OI / Total CE OI | Rolling |
| PCR Volume | PE Volume / CE Volume | Same day |
| OBI (Order Book Imbalance) | (AskSize − BidSize) / (AskSize + BidSize) | ATM strike |

### Group C — Market Structure Features

| Feature | Description |
| --- | --- |
| Minutes to Expiry | Exact calendar time to Thursday 15:30 |
| Minutes to Market Close | Time to 15:30 today |
| Day of Week (one-hot) | Monday=0 … Thursday=3 |
| Is Expiry Day | Binary: 1 if today is Thursday |
| NIFTY vs 20-min EMA | Distance from short-term trend |
| India VIX Level | Current VIX reading |
| India VIX Change | VIX delta vs 15 min ago |

# 5. Phase 3 — ML Model Build (Month 4–6)

## Architecture Overview

4-model hierarchical stack:
1. Option Surface Transformer (spatial — entire chain at once)
2. Temporal TCN (time-series — 60-min history)
3. CE/PE Cross-Attention Fusion (call vs put dynamics)
4. LightGBM Meta-Learner (final decision — speed + accuracy)

## 5.1 Label Generation

File: quant_engine/models/labels.py

What the model predicts (Y targets) across multiple horizons:

| Target (Y) | Formula | Horizon | Purpose |
| --- | --- | --- | --- |
| Premium Return | (P(t+τ) − P(t)) / P(t) | 5, 15, 30, 60 min | Option price prediction |
| Spot Return | log(S(t+τ) / S(t)) | 5, 15, 30, 60 min | Direction model |
| IV Shift | IV(t+τ) − IV(t) | 5, 15, 30 min | Volatility forecast |
| VRP | Realized Vol(t+τ) − IV(t) | 30, 60 min | Edge measurement |
| Direction Class | 0=Bear, 1=Flat, 2=Bull | 15, 30 min | Classification head |

## 5.2 Model 1: Option Surface Transformer

File: quant_engine/models/surface_transformer.py

Treats each option contract (strike × expiry × CE/PE) as a token — like words in a sentence for NLP. Self-attention learns which strikes are mispriced relative to others.

### Token Input Features (per option contract)

| Feature | Description |
| --- | --- |
| log_moneyness | log(Strike / Spot) |
| dte_normalized | Days to Expiry / 30 |
| log_volume | log(1 + volume) |
| log_oi | log(1 + open_interest) |
| bid_ask_spread_pct | (ask−bid) / mid |
| svi_iv | SVI-fitted IV for this strike |
| delta | Option delta |
| theta_normalized | Theta / premium |

### Architecture

- Input projection: 10 features → 128 dimensions (linear layer)

- CLS token prepended (learnable summary vector)

- 4× Transformer Encoder blocks (Multi-Head Self-Attention + FFN + LayerNorm)

- CLS token extracted as 256-dim chain embedding

## 5.3 Model 2: Temporal TCN

File: quant_engine/models/temporal_tcn.py

Processes 60-minute history using causal dilated convolutions. Key: causal means NO future data leaks in. Dilated means exponential receptive field (sees 1, 2, 4, 8 minutes back at each layer).

### TCN Input Features (per minute, 60 steps)

- nifty_log_return — 1-min log return of NIFTY

- india_vix — VIX level

- vix_change — VIX delta vs prior bar

- atm_iv — ATM IV from fitted surface

- vrp — IV minus realized vol

- ce_pe_oi_ratio — Put-Call OI ratio

- bid_ask_atm — ATM bid-ask spread

## 5.4 Model 3: CE/PE Cross-Attention Fusion

File: quant_engine/models/ce_pe_fusion.py

Separates Call chain and Put chain into two matrices. Cross-attention: CE queries ask what PE knows. Captures institutional hedging flows — e.g., massive PE buying causing skew steepening while CE surface remains flat.

## 5.5 Model 4: LightGBM Meta-Learner

File: quant_engine/models/meta_learner.py

Takes all neural embeddings + scalar features as input. Trains a separate LightGBM model per prediction head.

| Head Name | Objective | Output |
| --- | --- | --- |
| direction_15m | Multiclass (3 classes) | Bearish / Flat / Bullish probability |
| prem_return_15m | Regression | ATM premium % change |
| iv_shift_15m | Regression | ATM IV shift amount |
| vrp_30m | Regression | Variance risk premium |
| fill_prob | Binary classification | Probability of clean fill |

## 5.6 Training Pipeline Steps

- Load raw features from ClickHouse (last 6+ months)

- Apply Purged + Embargoed CV splits (no data leakage)

- Train Surface Transformer (PyTorch, Google Colab T4 GPU)

- Train TCN (PyTorch, GPU preferred)

- Extract embeddings from trained neural models (offline)

- Concatenate embeddings + scalar features → X_meta (~808 features total)

- Train LightGBM meta-learner on X_meta → each Y target

- Save all model artifacts to models/saved/ folder

- Evaluate on holdout set, log Sharpe / accuracy / RMSE metrics

### Compute Requirements

| Task | Hardware | Cost |
| --- | --- | --- |
| Train neural models | Google Colab Pro (T4 GPU) | ~₹1,000/month |
| Train LightGBM | Any CPU with 16GB RAM | ₹0 (local) |
| Live inference | Single CPU machine | Sub-second latency |

# 6. Phase 4 — Backtesting & Simulator (Month 5–7)

⚠ WARNING: A backtester that assumes execution at historical mid-price generates FAKE alpha. This section must be implemented 100% correctly before any live trading.

## 6.1 Exact NSE Cost Model

File: quant_engine/simulator/cost_model.py

| Cost Type | Rate | Applied On | Side |
| --- | --- | --- | --- |
| STT (normal) | 0.125% | Premium value | Sell side only |
| STT (ITM exercise) | 0.100% | FULL NOTIONAL (not premium!) | At expiry — DANGER |
| Exchange Transaction | ~0.050% | Premium value | Both sides |
| SEBI Turnover Fee | 0.0001% | Premium value | Both sides |
| Stamp Duty | 0.003% | Premium value | Buy side only |
| Brokerage (Kotak Neo) | ₹20 flat | Per order | Both sides |
| GST | 18% | Brokerage + Exchange Charges | Both sides |

## 6.2 Slippage Model

Market impact function for NIFTY options (power-law model):

P_execution  =  P_mid  ±  (Spread/2)  ×  (1 + γ × (V_order / V_depth)^α)
For liquid NIFTY ATM options:  γ = 0.10,  α = 0.50 (square root law)

## 6.3 Critical Expiry Day Rules

| Time on Thursday | Rule |
| --- | --- |
| Before 14:30 | Normal trading allowed |
| 14:30 – 15:00 | NO NEW positions. Monitor existing only. |
| After 15:00 | Force-exit all OTM options (they go to zero) |
| After 15:15 | Check ITM options: if STT > intrinsic value, SELL don't hold |
| 15:30 | Market closes. All positions auto-settled. |

## 6.4 Backtest Performance Targets

| Metric | Formula | Minimum Target |
| --- | --- | --- |
| Sharpe Ratio | Mean(daily_PnL) / Std × √252 | > 1.5 |
| Calmar Ratio | Annual Return / Max Drawdown | > 1.0 |
| Win Rate | Winning trades / Total trades | > 45% |
| Profit Factor | Gross Profit / Gross Loss | > 1.5 |
| Max Drawdown | Peak-to-trough capital drop | < 15% |
| Cost-Adjusted Alpha | Return after ALL costs vs benchmark | > 0 |

# 7. Phase 5 — Policy Engine & EV Optimizer (Month 7–8)

## 7.1 Expected Value Formula

For any option strategy m composed of i legs:

EV_m  =  Σᵢ wᵢ [ E[ΔS]·Δᵢ  +  ½·E[(ΔS)²]·Γᵢ  +  E[Δσᵢ]·Vᵢ  +  Θᵢ·Δt ]
        +  Surface_Edge  −  Friction_m  −  λ·CVaR_m
If EV_m ≤ 0  →  SKIP this strategy

## 7.2 Strategy Definitions

| Strategy | Legs | When to Use |
| --- | --- | --- |
| WAIT | None | EV ≤ 0, wide spreads, low confidence |
| BUY_ATM_CALL | Long ATM CE | Bullish signal, CE undervalued vs surface |
| BUY_ATM_PUT | Long ATM PE | Bearish signal, skew flat |
| CALL_DEBIT_SPREAD | Long ATM CE + Short OTM CE | Mild bullish, OTM calls expensive |
| PUT_DEBIT_SPREAD | Long ATM PE + Short OTM PE | Bearish, high IV environment |
| LONG_STRADDLE | Long ATM CE + Long ATM PE | Big move expected, no direction |
| LONG_STRANGLE | Long OTM CE + Long OTM PE | Binary event (Budget/Earnings) |

## 7.3 Strategy Selection Logic

- Compute EV for every strategy using current model outputs

- Filter: remove all strategies with EV ≤ 0

- Filter: remove strategies where margin is insufficient

- Filter: remove strategies that would breach portfolio Greek limits

- Select: pick strategy with highest positive EV

- If no strategy passes all filters → WAIT (do nothing)

✓ WAIT is a valid strategy. The system should be WAIT-ing most of the time. A high-quality system trades 2–5 times per day, not 50 times.

# 8. Phase 6 — Live Deployment (Month 9–12)

## 8.1 Live Execution Flow

- Model runs inference every 60 seconds (on new option chain snapshot)

- EV Engine computes expected value for all strategies

- Risk Manager pre-checks: daily loss limit, margin, Greek limits, time rules

- If approved: Executor places LIMIT order via Kotak Neo API (IOC type)

- Order Tracker monitors fill status — if not filled in 30 sec, cancel

- Position monitor updates P&L, Greeks every 60 seconds

- Stop-loss / take-profit rules checked every minute

- Telegram bot sends alert for every trade, fill, and risk event

## 8.2 Kotak Neo Order Types

| Order Type | Code | When to Use |
| --- | --- | --- |
| Limit + IOC | L + IOC | Primary execution type. If not filled immediately, cancel. |
| Limit + Day | L + Day | Use when willing to wait longer for fill |
| Market | MKT | NEVER use for options — extreme slippage risk |

## 8.3 Telegram Alert Bot

File: quant_engine/monitoring/alerts.py

Every trade, risk event, and system status sent to your Telegram:

send_alert("TRADE: BUY_STRADDLE @ 22050 | EV=2.3 | Lots=1", "TRADE")

send_alert("STOP: Daily loss limit hit. No more trades today.", "STOP")

send_alert("WARN: Portfolio Delta=280, limit=200. Reducing.", "WARN")

## 8.4 Shadow Mode (Before Going Live)

Run the system in SHADOW MODE for at least 30 days before real money:

- System runs all logic as if trading — but does NOT place real orders

- Every simulated trade logged with timestamp, strategy, entry price, exit price

- Compare simulated fills vs actual market prices to validate slippage model

- Track model accuracy: did predicted direction match actual?

- Only go live after shadow Sharpe Ratio > 1.5 over 30 days

# 9. Complete File & Folder Structure

nifty_options_algo/

│

├── README.md                    # Project overview

├── requirements.txt             # All Python dependencies

├── .env                         # API keys — NEVER commit to git

├── config.py                    # Risk limits, parameters

│

├── quant_engine/

│   ├── data/

│   │   ├── kotak_client.py      # Kotak Neo API wrapper

│   │   ├── ingestor.py          # Option chain → ClickHouse

│   │   ├── nse_historical.py    # NSE Bhav Copy downloader

│   │   └── surface_calibrator.py# SVI/SABR IV surface fitter

│   │

│   ├── features/

│   │   ├── greeks.py            # Delta, Gamma, Vega, Theta

│   │   ├── store.py             # Feature computation & caching

│   │   └── labels.py            # Y target generation

│   │

│   ├── models/

│   │   ├── surface_transformer.py# PyTorch spatial model

│   │   ├── temporal_tcn.py      # Causal temporal model

│   │   ├── ce_pe_fusion.py      # CE/PE cross-attention

│   │   ├── meta_learner.py      # LightGBM meta-model

│   │   ├── train.py             # Training pipeline

│   │   ├── inference.py         # Live inference wrapper

│   │   └── saved/               # Trained model artifacts (.pt/.pkl)

│   │

│   ├── strategy/

│   │   ├── ev_engine.py         # EV computation per strategy

│   │   ├── ranker.py            # Strategy ranking & selection

│   │   └── definitions.py       # Strategy leg definitions

│   │

│   ├── simulator/

│   │   ├── engine.py            # Event-driven backtester

│   │   ├── cost_model.py        # STT, exchange fees, GST, slippage

│   │   └── expiry_rules.py      # Expiry day special handling

│   │

│   ├── execution/

│   │   ├── executor.py          # Live order via Kotak Neo

│   │   └── order_tracker.py     # Open position tracking

│   │

│   ├── risk/

│   │   └── risk_manager.py      # Real-time Greek + PnL limits

│   │

│   ├── validation/

│   │   └── cv_purger.py         # Purged + Embargoed CV splits

│   │

│   ├── monitoring/

│   │   ├── alerts.py            # Telegram bot

│   │   ├── dashboard.py         # Streamlit live dashboard

│   │   └── decay_monitor.py     # Alpha decay tracker

│   │

│   └── main.py                  # Master orchestrator (live mode)

│

├── notebooks/

│   ├── 01_data_exploration.ipynb

│   ├── 02_iv_surface_analysis.ipynb

│   ├── 03_feature_importance.ipynb

│   ├── 04_model_training.ipynb

│   └── 05_backtest_results.ipynb

│

├── scripts/

│   ├── setup_clickhouse.sh

│   ├── download_historical.py

│   ├── run_backtest.py

│   └── run_live.py

│

└── tests/

├── test_ingestor.py

├── test_surface_calibrator.py

├── test_cost_model.py

├── test_ev_engine.py

└── test_risk_manager.py

# 10. Database Schema (ClickHouse)

## Table 1: option_chain_snapshots (Raw Data)

CREATE TABLE nse_options.option_chain_snapshots (

timestamp         DateTime64(3, 'Asia/Kolkata'),

underlying_symbol LowCardinality(String),

underlying_price  Float64,

expiry_date       Date,

strike            Float64,

option_type       Enum8('CE'=1, 'PE'=2),

bid_price         Float64,  bid_size  UInt32,

ask_price         Float64,  ask_size  UInt32,

ltp               Float64,

volume            UInt32,

open_interest     UInt64

) ENGINE = ReplacingMergeTree(timestamp)

ORDER BY (underlying_symbol, expiry_date, strike, option_type, timestamp)

PARTITION BY toYYYYMM(timestamp);

## Table 2: iv_surface (Computed IV)

CREATE TABLE nse_options.iv_surface (

timestamp     DateTime64(3, 'Asia/Kolkata'),

expiry_date   Date,

strike        Float64,

option_type   Enum8('CE'=1, 'PE'=2),

raw_iv        Float32,

svi_iv        Float32,

log_moneyness Float32,

dte_days      UInt16,

delta Float32, gamma Float32, vega Float32, theta Float32

) ENGINE = MergeTree()

ORDER BY (timestamp, expiry_date, strike, option_type);

## Table 3: features (ML Input)

CREATE TABLE nse_options.features (

timestamp        DateTime64(3, 'Asia/Kolkata'),

atm_iv           Float32,

vrp_15m          Float32,

skew_25d         Float32,

rv_15m           Float32,

rv_30m           Float32,

obi_atm          Float32,

pcr_oi           Float32,

pcr_volume       Float32,

vix              Float32,

vix_change       Float32,

dte              UInt16,

minutes_to_close UInt16

) ENGINE = MergeTree()

ORDER BY timestamp;

## Table 4: trades (Trade Log)

CREATE TABLE nse_options.trades (

trade_id    UUID DEFAULT generateUUIDv4(),

timestamp   DateTime64(3, 'Asia/Kolkata'),

strategy    String,

action      Enum8('OPEN'=1, 'CLOSE'=2),

strike      Float64,

option_type Enum8('CE'=1, 'PE'=2),

side        Enum8('BUY'=1, 'SELL'=2),

lots        UInt8,

fill_price  Float64,

total_cost  Float64,

ev_at_entry Float32,

pnl         Nullable(Float64)

) ENGINE = MergeTree()

ORDER BY timestamp;

# 11. API & Broker Integration — Kotak Neo

| Endpoint | Method | Use |
| --- | --- | --- |
| option_chain() | GET | Fetch full NIFTY option chain (all strikes) |
| historical_data() | GET | 1-min candles up to 60 days back |
| place_order() | POST | Submit new limit/market order |
| cancel_order() | DELETE | Cancel pending order |
| order_report() | GET | All today's orders and status |
| positions() | GET | Current open positions |
| margin_required() | POST | Check margin BEFORE placing order |

## Instrument Naming Convention

Format:  {SYMBOL}{EXPIRY_DDMMMYY}{STRIKE}{TYPE}

Example: NIFTY24DEC2022050CE

NIFTY24DEC2022050PE

NIFTY25JAN2222100CE

## WebSocket Live Quotes

Subscribe to specific instruments for real-time bid/ask/LTP updates:

client.subscribe(

instrument_tokens=["NIFTY2412022050CE", "NIFTY2412022050PE"],

on_message=on_message  # callback function

)

# 12. Risk Management Rules

## Pre-Trade Checks (Before Every Order)

| Check | Limit | Action if Breached |
| --- | --- | --- |
| Daily P&L | > −₹10,000 | Stop all trading for the day |
| Portfolio Delta | ±200 max | Reject order |
| Portfolio Vega | ±₹5,000 per 1% IV | Reject order |
| Margin available | Order margin + 20% buffer | Reject order |
| Time check | Before 15:00 | Reject if after 15:00 |
| Expiry day | Before 14:30 on Thursday | Reject if after 14:30 |
| Bid-Ask spread | < 2% of premium | Reject if too wide |
| Open positions | Max 3 concurrent | Reject if at limit |

## In-Trade Stop Rules

| Trigger | Action |
| --- | --- |
| Any open trade P&L < −30% of premium paid | STOP LOSS — exit immediately |
| Any open trade P&L > +50% of premium paid | TAKE PROFIT — exit |
| Portfolio delta > ±200 | Delta hedge or reduce position |
| Expiry < 60 min and position is OTM | Force exit (premium → zero soon) |
| ITM option on Thursday, STT > intrinsic value | Sell before exercise, do NOT hold |

## Hard Limits (config.py)

RISK_LIMITS = {

"max_portfolio_delta":    200,    # Net delta units

"max_portfolio_vega":     5000,   # Rs per 1% IV move

"max_daily_loss":         10000,  # Stop if PnL < -Rs 10,000

"max_drawdown_pct":       0.10,   # 10% from peak

"max_open_positions":     3,      # Concurrent strategies

"max_lots_per_trade":     2,      # 2 lots per order

"no_trade_before":        "09:20",

"no_trade_after":         "15:00",

"expiry_cutoff":          "14:30",

}

# 13. Validation Framework

⚠ WARNING: Standard k-fold cross-validation causes severe data leakage in options. NEVER use it. Only use Purged + Embargoed CV.

## 13.1 Purged + Embargoed CV

File: quant_engine/validation/cv_purger.py

Two rules to prevent leakage:

- PURGE: Remove training samples whose label window overlaps the test window. If predicting 30-min return at time t, remove all training samples within ±30 minutes of test boundary.

- EMBARGO: After test window, skip 2 full expiry cycles (14 days) before resuming training data. Options have autocorrelation that persists for weeks.

## 13.2 Walk-Forward Validation

| Round | Train | Test |
| --- | --- | --- |
| Round 1 | Expiries 1–24 | Expiries 25–28 |
| Round 2 | Expiries 1–28 | Expiries 29–32 |
| Round 3 | Expiries 1–32 | Expiries 33–36 |
| Round N | All prior expiries | Next 4 expiries |

## 13.3 Regime Stress Tests (ALL Required)

| Regime | VIX Range | Characteristics |
| --- | --- | --- |
| Low Volatility | VIX 10–15 | Slow grind, expensive to buy options |
| Normal Market | VIX 15–20 | Typical NSE environment |
| High Volatility | VIX 20–28 | Post-event, mean-reversion rich |
| Crisis Mode | VIX > 28 | Extreme moves, very wide spreads |
| Expiry Day | Any VIX | Gamma risk, vol crush patterns |
| RBI Rate Day | Any VIX | IV expansion then sharp crush |
| Budget/Election Day | Any VIX | Extreme gap risk, fat tails |

✓ The system must show positive Sharpe in ALL regimes above. A system that works only in one regime is not deployable.

# 14. Infrastructure & Cost Estimate

## Phase 1–6: Minimum Setup (MVP)

| Component | Tool | Monthly Cost (INR) |
| --- | --- | --- |
| Cloud Server | AWS t3.medium OR DigitalOcean 4GB | ₹1,500 – ₹3,000 |
| Database | ClickHouse self-hosted on same server | ₹0 |
| GPU Training | Google Colab Pro | ₹1,000 |
| Historical Data | NSE Bhav Copy (free) + Kotak Neo API | ₹0 |
| Monitoring | Telegram Bot (free) | ₹0 |
| TOTAL |  | ₹2,500 – ₹4,000 / month |

## Phase 7+: Production Setup

| Component | Tool | Monthly Cost (INR) |
| --- | --- | --- |
| Dedicated Server | AWS c5.2xlarge (8 vCPU, 16GB RAM) | ₹8,000 – ₹12,000 |
| Tick Data | True Data / Global Data Feed | ₹2,000 – ₹5,000 |
| Monitoring | Grafana + ClickHouse | ₹500 |
| Backup | S3 Glacier cold storage | ₹200 |
| TOTAL |  | ₹12,000 – ₹18,000 / month |

## Python Dependencies (requirements.txt)

| Package | Version | Purpose |
| --- | --- | --- |
| pandas | >=2.0 | Data manipulation |
| numpy | >=1.24 | Numerical computing |
| scipy | >=1.10 | Black-Scholes, SVI optimization |
| clickhouse-connect | >=0.6 | ClickHouse database |
| torch | >=2.0 | Neural network training (PyTorch) |
| lightgbm | >=4.0 | Meta-learner gradient boosting |
| scikit-learn | >=1.3 | ML utilities, metrics |
| shap | >=0.43 | Feature importance analysis |
| neo-api-client | >=1.0 | Kotak Neo broker API |
| streamlit | >=1.28 | Live monitoring dashboard |
| loguru | >=0.7 | Structured logging |
| python-dotenv | >=1.0 | API key management |

# 15. Hard Failure Modes & How to Avoid Them

| Failure Mode | Why It Happens | Prevention |
| --- | --- | --- |
| Mid-price backtest bias | Simulating fills at mid instead of ask/bid | Always use ask on entry, bid on exit. Never mid. |
| STT Exercise Trap | Holding ITM options to expiry — STT on full NOTIONAL destroys P&L | Force-exit ALL options by 15:00 on Thursday |
| Look-ahead bias in features | Rolling features computed with future data included | Use .shift(1) on all features. Use purged CV. No exceptions. |
| Regime shift failure | Model trained high-VIX, deployed in low-VIX environment | Tag each sample with VIX regime. Validate on ALL regimes. |
| Execution freeze | NSE price bands breached during fast moves, quotes vanish | Check circuit limits before every order. Retry logic. |
| API disconnection during trade | Network drop while position is open | Auto-reconnect + position reconciliation on restart |
| Margin shortfall | SPAN margin underestimated, broker rejects order | Query margin_required() before every order. Keep 20% buffer. |
| Overfitting | Model memorizes past events, fails on new data | Walk-forward validation. Embargo periods. Simple models. |
| Adverse selection on fills | Getting filled only when prices move against you | IOC limit orders, never market orders for options |
| OTM expiry on Thursday | OTM option goes to zero after 15:00, impossible to sell | Exit OTM positions before 15:00 on Thursdays. No exceptions. |

# 16. Glossary

| Term | Full Form | Meaning |
| --- | --- | --- |
| ATM | At-the-Money | Strike closest to current spot price |
| OTM | Out-of-the-Money | Strike away from spot — no intrinsic value |
| ITM | In-the-Money | Strike with intrinsic value |
| IV | Implied Volatility | Market's expectation of future volatility |
| RV | Realized Volatility | Actual historical volatility |
| VRP | Variance Risk Premium | IV minus RV — sellers structurally earn this |
| DTE | Days To Expiry | Calendar days until option settlement |
| SVI | Stochastic Volatility Inspired | Mathematical smile fitting formula |
| EV | Expected Value | Probability-weighted average outcome |
| CVaR | Conditional Value at Risk | Expected loss in worst X% scenarios |
| OBI | Order Book Imbalance | (Ask qty − Bid qty) / Total qty |
| PCR | Put-Call Ratio | Measure of market hedging sentiment |
| MFE/MAE | Max Favorable/Adverse Excursion | Best / worst unrealized P&L during trade |
| STT | Securities Transaction Tax | Government tax — 0.125% on sell, 0.1% on exercise notional |
| SPAN | Std Portfolio Analysis of Risk | NSE's official margin calculation system |
| TCN | Temporal Convolutional Network | Time-series deep learning — no look-ahead |
| LightGBM | Light Gradient Boosting Machine | Fast tree-based ML model for tabular data |
| IOC | Immediate or Cancel | Order type: fill now or cancel — never sit in queue |
| MIS | Margin Intraday Square-off | Intraday product type at NSE — must exit same day |

Document Version 1.0  |  June 2026  |  For Internal Research Use Only

This is a quantitative research blueprint — not financial advice. All trading involves risk of loss.